REQUIREMENT ANALYSIS

- Executive Requirement Analysis:

It is an integrated platform consisting of:

System 1: IT Asset Management Platform

System 2: Endpoint Monitoring Agent

System 3: Compliance & Alert Engine

System 4: Ticketing & Approval System

System 5: Vendor & Maintenance Management

This significantly impacts architecture, database design, security requirements, and sprint planning.

2. Feasibility Analysis:

Technical Feasibility:

Asset Management Module:

Feasibility:
✅ High

Reason:

- Standard CRUD operations

- Mature implementation patterns

- PostgreSQL well suited

Monitoring Agent:

Feasibility:
✅ High

Reason:

You already possess a working inventory collection script.

Current maturity:

~70% complete

Remaining work:

Registration, Heartbeat, Change Detection, Authentication, Packaging

Real-Time Alert System:

Feasibility:
✅ Medium-High

Complexity:

Agent Event
↓
Backend
↓
Risk Engine
↓
Notification

Achievable within timeline.

Ticketing System

Feasibility:
✅ High

Industry-standard workflows.

Approval Workflow

Feasibility:
✅ High

Requires role and state management only.

Compliance Dashboard

Feasibility:
✅ Medium

Requires aggregation and scoring logic.

Technical Feasibility Score: 9/10

3. Operational Feasibility

Question:

Can an organization realistically use this?

Answer:

✅ Yes

Reasons:

- Solves real IT governance problems

- Reduces unauthorized modifications

- Improves audit readiness

- Supports employee accountability

4. Economic Feasibility:

Current Budget: ₹0

Development Tools:

| Component | Cost |
| --- | --- |
| React | Free |
| Node.js | Free |
| FastAPI | Free |
| Supabase | Free Tier |
| Python Agent | Free |
| GitHub | Free |
| N8N | Self-hostable |

Production Cost (Future):

Estimated: ₹1000–5000/month

depending on: Asset count, Storage usage, Email volume

Economic Feasibility: ✅ High

5. Complexity Analysis:

Module Complexity Matrix

| Module | Complexity |
| --- | --- |
| Authentication | Medium |
| Asset Management | Medium |
| Branch Management | Low |
| Department Management | Low |
| Vendor Management | Medium |
| Ticketing | Medium |
| Approval Workflow | Medium |
| Reports | Medium |
| Audit Logs | Medium |
| Monitoring Agent | High |
| Change Detection | High |
| Alert Engine | High |
| Compliance Dashboard | High |
| Health Score | High |
| Financial Tracking | Medium |

Overall Project Complexity

High

Reason: Monitoring + Compliance + Change Detection are the most complex parts.

6. Scalability Analysis

User Scale

Target:

1000+ users

Feasible:
✅ Yes

Asset Scale

Target:

10000+ assets

Feasible:
✅ Yes

with:

- PostgreSQL indexing

- Pagination

- Snapshot optimization

Agent Scale

Target:

1000+ endpoints

Feasible:
✅ Yes

with:

- Delta uploads

- Heartbeats

- Event batching

Scalability Rating: 8.5/10

7. Security Analysis

Strengths

Planned:

- RBAC

- MFA-ready

- Audit Logs

- Session Timeout

- Device Tracking

- Heartbeat Monitoring

Critical Risks

Risk S1

Agent spoofing

Mitigation:

Device Registration
Agent Tokens
Fingerprint Verification

Risk S2

Unauthorized API access

Mitigation:

JWT
Refresh Tokens
Role Validation

Risk S3

Alert flooding

Mitigation:

Rate Limiting
Alert Grouping

Risk S4

Tampered Agents

Mitigation:

Heartbeat Monitoring
Windows Service

Security Rating: 8.8/10

8. Scope Prioritization

MUST HAVE (MVP)

Core Platform

- Authentication

- User Management

- Branch Management

- Department Management

- Asset Management

- Asset Lifecycle

Monitoring

- Agent Registration

- Heartbeat

- Snapshot Upload

- Change Detection

Operations

- Ticketing

- Approval Workflow

Governance

- Audit Logs

- Reports

- Notifications

Maintenance

- Vendor Management

- Warranty Tracking

- AMC Tracking

SHOULD HAVE

- Asset Timeline

- Asset Relationships

- Compliance Dashboard

- Financial Tracking

- Contract Management

NICE TO HAVE

- Asset Health Score

- Advanced Procurement

- N8N Automation Flows

9. Risk Assessment

High Risks

R1

Scope Creep

Probability:
High

Impact:
High

Mitigation:

Strict MVP boundary

R2

Monitoring Agent Complexity

Probability:
High

Impact:
High

Mitigation:

Incremental agent development

R3

Database Overengineering

Probability:
Medium

Impact:
High

Mitigation:

Design around actual workflows

R4

Realtime Processing Load

Probability:
Medium

Impact:
Medium

Mitigation: Queue-based event processing

10. Recommended Architecture Direction

Frontend

React
Vite
Tailwind
Shadcn/UI
React Router
TanStack Query

Backend Gateway

Node.js
Express.js

Responsibilities:

- Authentication

- RBAC

- API Gateway

- Business APIs

Monitoring Service

FastAPI

Responsibilities:

- Agent Registration

- Heartbeats

- Snapshot Processing

- Change Detection

Database: Supabase PostgreSQL

Notifications: Email Service, N8N (Future)

11. Production Readiness Assessment

| Area | Status |
| --- | --- |
| Business Requirements | ✅ |
| Technical Feasibility | ✅ |
| Operational Feasibility | ✅ |
| Economic Feasibility | ✅ |
| Scalability | ✅ |
| Security | ✅ |
| Architecture Direction | ✅ |
| MVP Scope | ✅ |

Summary

Outputs Produced

✅ Feasibility Analysis
✅ Complexity Analysis
✅ Scalability Analysis
✅ Security Analysis
✅ Economic Analysis
✅ Risk Assessment
✅ Scope Prioritization
✅ Architecture Direction
✅ Production Readiness Assessment

Key Decisions

- React + Vite + Tailwind Frontend

- Node.js + Express API Gateway

- FastAPI Monitoring Service

- Supabase PostgreSQL

- Python Windows Agent

- Hybrid Deployment

- 1000+ User Target

- 10000+ Asset Target

Pending Items (For Stage 3+)

- Health Score Formula

- Procurement Workflow Details

- N8N Workflow Design

- Detailed Database Model

- Detailed API Contracts